COMP 3004 – Team Log – Mar 16th To Mar 23rd

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca	9	- Made characters able to choose a starting location if their class allows it / - Gave the board a collection of tiles that now holds all of the clearings and is able to relate chits to all clearings in the same tile / - Progress made on the placement of sound/warning chits on tiles while in cheat mode / - Added some models for natives; a knight is now shown on the board, his starting location is wherever the chapel is	- Allocate environment chits to the proper tiles, allowing for randomization / - Finish cheat mode (Allow for placement of sound and warning chits on tiles. Also allow for randomization while in cheat mode) / - Work on trading with natives / - Work on character's inventory and chit system
Albert Cho
Mitchell Hird