COMP 3004 – Team Log – Mar 23rd To Mar 30th

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca	11	- Reworked tiles and clearings so that they could support environment chits, also assigned clearing type to each clearing / - Placed all supported sound/warning chits and monsters on the board / - Implemented the placement of chits on a specific tile or clearing for cheatmode (cheatmode is finished now) / - Created and placed images for lost city and lost castle onto the board / - Added a victory points UI that allows users to select victory points when they choose characters / - Implemented victory points so that a player wins the game when their points are acheived / - Implemented random placement of chits within cheatmode (randomize button)	- Use cases, use case diagrams, unbound use case diagrams / - Complete iteration 2 documentation / - Any requirements that are not complete during this week
Albert Cho	4	- Adding a view to manipulate chits for resting and getting wounded	- Any requirements that are not complete during this week
Mitchell Hird