COMP 3004 – Team Log – Feb 9th To Feb 16th

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed
February 10 / (1:30 – 3:00)	All team members attended
February 12 / (3:00 – 3:30)	Albert And Mitch Attended, Anthony Working From Home

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca	8	- Created the map image used for the board, added and placed buttons on each clearing. / - Added the player action buttons and the record table to keep track of moves / - Integrated UI with controller to add and remove users from the user list	- Adding the chits and inventory tables / - Work on integrating the UI with the controller
Albert Cho	7	- Added combat and most of the current combat phases / - Started on the main controller of the day to day of the game
Mitchell Hird	8	- Added in the clearing object which will contain all the logic for the character moving among tiles / - Connected clearing objects together within the view / - Integrated movement, hiding, and player hotseat cycling into the view of the game