COMP 3004 – Team Log – Mar 31rd To Apr 7th

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed
April 7th	All Members Attended	- Final stages of project / - What needs to be implemented before the due date of iteration 2 / - Address documentation needs

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca	10	- Created the Rest View GUI / - Created the Chit Placement View GUI / - Wrote all use cases for iteration 2 / - Created all unbounded use case diagrams for iteration 2 / - Fixed some bugs in cheat mode an resting / - Finished requirements part of the documentation / - Implemented functionality for the lost city and castle	- Implement monster rolls
Albert Cho
Mitchell Hird	9	- Fixed implementation of back-end resting code / - Added in full implementation of 2* combat system, where players can only select up to 2* in combat / - Added ability to select chits during combat / - Implemented a shell for monster combat, and now players can initiate monster combat / - Implemented the treasure pile system / - Implemented the ability to find hidden players in clearing	- Test monster combat for any possible bugs / - Test resting for possible bugs / - Test chit selection for bugs / - Work on documentation for code interaction