COMP 3004 – Team Log – Mar 10th To Mar 16th

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed
Mar 12th	Mitch and Anthony attended

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca	12	- Made all dice rolls controllable when cheat mode is active / - Placed all dwellings on the board and made them place able with cheat mode active(still has bugs) / - Collaborated with Mitch and got the board and the buttons on the board to be zoom able with mouse wheel / - Added a giant and ghost monster model and placed the ghost on the board / - Added defensive labels and buttons to the combat view; Set up the buttons for maneuverings so that they properly update the combat controller / - Fixed up the order of combat in the user interface	- Finish Cheat Mode / - Support characters being able to start on different dwellings / - Support notoriety and fame treasures / - Start on Lost Castle/City, Cloak of mist and magic spectacles
Albert Cho	10	- Action Chits for all the different classes available are added and can be added to the specific class when asked for / - Player base refactoring with the entity to form a better idea of what the natives and monsters will be able to do / - Entity holder that will store were all the monsters are and the environment chits for the lost city and castle are there / - Environment chits for the different tiles where monsters can show up and the different dwellings is added and a list of the starting chits can be asked for
Mitchell Hird