COMP 3004 – Team Log – Feb 9th To Feb 16th

Table 1: Team Meeting Date And People Attended
Meeting Date	Members Attended	Discussed

Table 2: Team Member Work Table
Team Member	Hours Committed	Achievements	Planned
Anthony Tasca
Albert Cho	21	-Combat with pvp and most of the combat logistics and steps for the combat to simulate the game itself / -Steps towards the controller for the different days monster spawns and other things that are relevant to the flow of the game. / -Added most of the tables that might be needed to search through for future implementation and current	-Working towards adding monsters and spawning them into so that they can interact with the players and surroundings / -Anything else that might be required in the logic of the combat system and day to day system
Mitchell Hird	20	- Added support for multiple entities on a given clearing / - Added inn to game, with easily changeable location / - Added basic chit factory for getting player weapons and armour when they are created. Can be expanded upon / - Expanded on Albert's combat system logistics, getting calculations correct and fine tuning steps for combat / - Improved the UI used combat / - Integrated combat UI with the combat controller that determines the flow control for combat / - Added treasure searching functionality for the player's current clearing	- Implementing the restrictions on player turns, as currently the player can carry out as many actions as they want / - Looking into trading and what is needed for the player to initiate the action